## Slide 1: GreenSheets Re-design Project Kickoff Meeting
Presented on: 28-June-2016

## Slide 2: Meeting purpose
  Verify Project Scope
  Review Proposed High Level Plan
  Discuss Potential Additional Scope Items
  Discuss Timeline
  Review Next Steps

## Slide 3: Project Scope
Facilitate ad-hoc reporting (e.g. congressional reports) on statistics related to answers to a specific question
      Fix recurring production issues
      Update technology to be in compliance with NIH/NCI security policies
UI modernization and usability (e.g. adding a policy link to questions as necessary, opening GreenSheets in same browser window)
Enhance search capabilities (e.g. user-friendly dashboard to easily access the grants and the underlying GreenSheets which would help visualize some of the key metrics)
Assess streamlining integration of GreenSheets and FormBuilder
Notes: Can verbally say this is CBIIT’s understanding of the scope (to be confirmed by OGA)

## Slide 4: Proposed High Level Plan
Tasks | Description
Prepare database for reporting | A new approach to extracting questions from Form Builder and saving them in different tables. This approach will prepare the database to handle reporting requirements with ease.
Upgrade technology stack | To be in compliance with NIH/NCI security policies. Fix production issues
Update UI, improve usability, and enhance search capabilities | Requirements will be collected as soon as possible; implementation depends on completion of prior phases. Example: add a link to policy for each or some questions.
Improve integration of GreenSheets and FormBuilder | Assess if the design of FormBuilder and GreenSheets can be better streamlined.
Provide reporting capabilities | This phase might be not necessary if OGA will use other tools for reporting purposes
NOTE: The table below only covers the project scope on slide 3. Additional scope items will need further discussion.

## Slide 5: Potential Additional Scope Items
      Accommodating revised awards
      Enhancements related to work in progress supplements
      Form Builder enhancements
      GreenSheets related features/issues identified by OGA
Notes:       Important but not for this project’s scope: Provide ability to test the submission of greensheets in draft area before actual promotion of new forms in production.

## Slide 6: Timeline Discussion
Does OGA have any deadlines that must be met for this project?
Do we need ad-hoc reporting on historical data and how far should we go?
What is stakeholders’ availability to meet?

## Slide 7: Next Steps
    CBIIT and OGA will reconcile features/issues and finalize project scope.
    CBIIT will provide the list of questions related to ad-hoc reporting to OGA before the next meeting to facilitate the discussion.
CBIIT’s analysis indicates that Program staff have specific GreenSheets needs (e.g. specific search needs). CBIIT recommends inviting Subject Matter Experts (SMEs), including Program staff, to provide requirements feedback for particular topics.
    OGA should identify SMEs who will be involved in the project, as needed.
    CBIIT will schedule requirements elicitation sessions with business stakeholders.
Notes: Can just verbally say CBIIT will communicate with OGA during all remaining phases of the project

## Slide 8: Questions