## Slide 1: GreenSheets Re-design Project OGA Meeting
Presented on: 28-June-2016

## Slide 2: Introductions
Key Business Stakeholders:
  Crystal Wolfrey
  Stacey Kocher
  Uzma Cheema
    CBIIT Team Members
  Nelya Gunina, Federal Project Manager
  Jennifer Kwok, Federal Project Manager
  Lawrence Brem, Technical Project Manager
  Gerald Momplaisir, Technical Lead
  Subashini Varadarajan, Requirements Analyst
  Gabriella Tulchinskaya, Requirements Analyst
  Yakov Polonsky, Architect
  David Chang, Database Developer

## Slide 3: Meeting purpose
  Provide overview of the project scope
  Describe proposed release plan
  Discuss timeline
  Discuss next steps

## Slide 4: Project scope overview
Proposed Enhancements (Business Case):
        Provide reporting capabilities
        Ad-hoc reports (e.g. congressional reports) on statistics related to answers to a specific question
        User-friendly dashboard report to easily access the grants and the underlying greensheets and also to help visualize some of the key metrics. This is house-keeping” reports, for example ‘how many greensheets in Submitted status
        Enhance search capabilities
        UI modernization and usability (e.g. add a link to policy for each or some questions)
        Proposed Enhancements (Additional Needs):
        Address needs with revised awards and work in progress supplements
        Form Builder enhancements (e.g. breaking up modules into smaller parts and deploying separately, using additional capabilities of FB, providing test environment for OGA)
        Changes to screen flow and navigation
        Update technology to be in compliance with NIH/NCI security policies
      Fix recurring production issues

## Slide 5: Proposed Release Plan
Tasks | Description
Prepare database for reporting | A new approach to extracting questions from Form Builder and saving them in different tables. This approach will prepare the database to handle reporting requirements with ease.
Upgrade technology stack | To be in compliance with NIH/NCI security policies. Fix production issues
Update UI, improve usability, and enhance search capabilities | Requirements will be collected as soon as possible; implementation depends on completion of prior phases. Examples: address needs with revised awards and supplements; add a link to policy for each or some questions.
Improve integration with external systems | Example: Form Builder - breaking up modules into smaller parts and deploying separately, using additional capabilities of FB
Provide reporting capabilities | This phase might be not necessary if OGA will use other tools for reporting purposes

## Slide 6: Timeline Discussion
Does OGA have any deadlines that must be met for this project?
Confirm that future requests for ad-hoc reporting will be only for the data collected starting in a new FY and historical data is NOT needed for reporting (clean-start approach).
What is stakeholders’ availability to meet?

## Slide 7: Next Steps
CBIIT will closely communicate with OGA during all remaining phases of the project
CBIIT’s analysis indicates that Program staff has specific GreenSheets needs (e.g. specific search needs). CBIIT recommends inviting several Program Subject Matter Experts (SMEs) to provide requirements feedback for particular topics
    OGA will identify SMEs who will be involved in the project, as needed.
    CBIIT will schedule requirements elicitation sessions with Business Stakeholders.

## Slide 8: Questions