## Slide 1: GreenSheets Re-design Project OGA Meeting
Presented on: DD-MM-2016

## Slide 2: Introductions
Key Business Stakeholders:
  Business Owners:
    TBD
  Subject Matter Expert: TBD
  Business Stakeholder: TBD
    CBIIT Team Members
  Nelya Gunina, Federal Project Manager
  Jennifer Kwok, Federal Project Manager
  Lawrence Brem, Technical Project Manager
  Dinesh Reddy, Technical Project Manager
  Gerald Momplaisir, Technical Lead
  Yakov Polonsky, Architect
  Sunita Menon, Development Lead
  Subashini Varadarajan, Requirements Analyst
  Gabriella Tulchinskaya, Requirements Analyst
  Iris Hunt, Requirements Analyst
  David Chang, Database Developer
  Sheng Zhao, Database Developer

## Slide 3: Meeting Goals and Agenda
  Attain a common understanding of the project scope, assumptions, and potential risk factors
Verify existing (“as-is”) requirements and functionality with OGA
Discuss existing production issues and additional business needs (initial discussion):
  Prioritize production issues to be fixed by re-design
  Reconfirm and prioritize additional business needs
Present the high level list of recommendations for re-design, reasons behind recommendations and solicit OGA input on priorities
Discuss possible project timeline and next steps

## Slide 4: Project scope, assumptions and risk factors
  Scope
    Fix recurring production issues
    Accommodate additional business needs:
      Provide reporting capabilities
      Enhance search capabilities
      Enhance security
    Modernize existing GreenSheets system
  Assumptions
    OGA Program staff will provide input throughout the life of the project
    CBIIT will use phased approach
  Risk Factors
    Program staff availability
    Business process restrictions and dependencies with other systems (e.g. generation of dummy grants in GPMATS)
    Policies restrictions (e.g. document retention)

## Slide 5: “As-Is” functionality section
Detailed verification of ‘as-is’ requirements is a big topic that would require a separate meeting. The purpose of this section is to provide an overview of high-level features of the system and confirm common understanding.

## Slide 6: “As-Is” user functionality
Additional feature | Description
Search for the grants and view list of results | Currently the overall pull of applications to search is restricted by: NCI grants after 2004 Grant has full grant number Competing grants are scored Grensheets are required for this grant type/mechanism (All type/mechanism pairs that require completion of greensheets are recorded in the database) PD and CA are assigned And minor requested exceptions (Type 6, non-competing type 3, something restrictions related to Type 5, GPMATS revisions) There are “to-do” lists for different user ROLEs. Users see “to-do” list by default, but this is NOT the whole available pull. PD/PA “to-do” list => (Latest Budget Start Date of the grant is in current FY)+ (grant status is in Pending Award or Peding Council group (except Not Discussed) or in To-be-paid OR this is a dummy grant from GPMATS with Award action) + (PROGRAM greensheet is in status “Not Started” or “Saved” or “Unsubmitted”) + (grant meets overall conditions above AND user’s preferences on the screen) Diversity Supplement PD/PA => same conditions as for PD/PA, but there is an additional filter, therefore the user sees only minority supplements grants GMS “to-do” list => (specialist is assigned as primary or backup specialist) + (grant meets overall conditions above) + (grant is in GPMATS) + (SPECIALIST greensheet is in status “Not Started” or “Saved” or “Unsubmitted”) Search capabilities are different for different roles. Program Director and Program Analyst => Search criteria are provided (Choice: Portfolio, My CA, all NCI grants, PD Competing, PD non-competing, mechanism, grant number, PI name, Competing with Payline or not). By default: For Program Director search criteria are set in a way that the system returns the grants in PD portfolio For Program Analyst => from Program Analyst Cancer Activity GMS: By default GMS sees only grants assigned to her/him (as primary or backup specialist). Additionally they can search for a grant by grant number or PI name Guest: By grant number or PI name
Edit Preferences | The system allows editing preferences (change default settings for search criteria. Very limited choice) to Program Director and Program Analyst.

## Slide 7: “As-Is” user functionality (cont.)
Icon | Description
 | Program Director
 | Diversity supplement director – user (PD/PA) with this privilege can see only diversity supplements grants (grants that have the MB_MINORITY_FLAG set to ‘Y). In production there is only one user (Ogunbiyi, Peter) with this privilege
 | Program Analyst
 | Grants Management Specialist
 | Two roles related to promotion/rejection form templates from Form Builder: Draft Viewer –can Review templates from Form builder Draft Admin –can perform Promotion or Rejection of templates

## Slide 8: “As-Is” user functionality (cont.)
Icon | Description
 | Guest - users who have valid NCI user accounts and thus are able to access the system, but they do not have any of the other roles specified for Greensheets system. Guest user sees all grants and all assigned greensheets in read-only mode.
 | Super User - Role created for troubleshooting purposes. Only developers have Super user role in production. Super user can Change User, Change FY, view/promote/reject templates from Form Builder to Greensheets
Reporting | There are no reporting capabilities, provided by the system. But CBIIT team runs ad-hoc reports at OGA request. Approximately twice a year OGA submits email request to find out how many times program staff answered specified question(s) with specified value. When such request comes, development team runs a query and submits the answer to OGA in the form of email. Format: For question XXX FY2012 => X times; FY2013 => Y times; FY2014 => Z times Additionally, Excel spreadsheet(s) containing raw data for every grant in the query are attached.

## Slide 9: “As-Is” system functionality

## Slide 10: Production issues to be fixed by re-design
The purpose of this slide is just to prioritize issues. We are planning to have separate meeting(s) to discuss proposed solutions.
# | Issue | Description | Priority
1 | Greensheets Submission (Major reoccurring issue (PD Greensheet) | User does not have the ability to Submit the Greensheet form because the "Submit" button is not available; NOTE: this is not a system issue, the system works as expected (e.g. Submit button is not provided when grant is NOT in GPMATS). It’s just the rules are not obvious to users. It boils down to help deficiency in the system, icons are not intuitive and rules are not clear to users. | 
2 | Duplicate greensheets (only reoccurring occasionally) | This is mostly timing issue related to business process. OGA creates a dummy grant (usually Type 3 or 4) in GPMATS and creates greensheets for this dummy in GreenSheets system. Later actual grant is downloaded from impacii (same grant number is displayed to the users). Users see the second grant with the same grant number and create another set of greensheets for this grant. During grant reconciliation process extra set of greensheets has to be deleted (CBIIT development team does it). If one greensheet is in "Submit" status and the other is in "Saved" status, the Submitted greensheet is kept. If both Greensheets forms are in a "Saved" status, then the Developer will compare to verify which Greensheet has the most information/questions answered by the user to keep the form that has the most data entered | 
3 | Greensheets Timeout (Major reoccurring issue) | User enters Greensheet data and doesn't save the Greensheet - returns to the application 5+ hours later, completes the form and attempts to save the form (receives the Timeout error message which causes them to lose all data entered) | 

## Slide 11: Additional Business needs
The purpose of this slide is just to prioritize known business needs and propose additional enhancements. We are planning to have separate meeting(s) to discuss proposed solutions in depth.
# | Business need | Description | Priority
1 | Provide reporting capabilities | Generate reports based on some of the key metrics defined by the users: Ad-hoc reports on statistics related to answers to a specific question User-friendly dashboard report to easily access the grants and the underlying greensheets and also to help visualize some of the key metrics. This is house-keeping” reports, for example ‘how many greensheets in Submitted status | 
2 | Enhance search capabilities | From business case (September 2015): The current electronic GreenSheets, which is an old system running on an outdated technology, does not provide adequate search capabilities The inability to search and report on specific data limits the capability to view specific or generate any reports from the system. | 
3 | Enhance security | The current system was built on an open-source web application framework “Apache Struts 1”, which has reached the end of its life and is no longer officially supported. There are security vulnerabilities that have been identified in Struts 1. Therefore, the GreenSheets system must be built with a newer technology that will comply with NIH and NCI security requirements that will support the NCI business processes more efficiently. | 
4 | Document retention | Document retention policy | 

## Slide 12: Additional Business needs (cont.)
# | Business need | Description | Priority
5 | UI modernization and usability | There is a need to modernize GreenSheets help system. From business case (September 2015): “The system, based on the responses, can display appropriate URLs that the user can click to get more information”. There are multiple ways to improve overall usability (will be proposed in a separate meeting), e.g.: Display explanations on the screen why buttons are not available When PD needs to unlock the submitted greensheet, s/he needs to contact GMS outside of the system => if user clicks on person’s name, we can open a pop up with person’s information (email, phone, etc.) Display additional information on a grant hit list 508 compliance Etc. | 
6 | Business flow and navigation | Need OGA input: should existing navigation between GreenSheets and other systems in grants management process be improved? There are multiple ways to change it (will be proposed in a separate meeting), e.g.: Most users navigate to GreenSheets system via from eGrants by clicking on greensheet link of PD or GMS type for the grant. This opens corresponding greensheet in a separate browser window. There is no way to get to GreenSheets Search and Hit list page => We can ALWAYS provide ability to search to all roles navigating from ANY system If user can navigate to GreenSheets from other systems (eGrants, Notification, Your Grants), do they need to navigate FROM GreenSheets TO other systems? For example: user used Workbench to navigate to GreenSheets => found the grant on the hit list and before completing greensheet want to check some documents in eGrants. We can provide such ability within GreenSheets for each greensheet. | 
7 | Using additional capabilities of Form Builder | Tabular questions Complex skip patterns (dependencies on multiple questions/answers Alternative question text Enhanced question attributes (visibility, hidden, required, read only) Question response values and labels Complex forms (multi-instance, hierarchical forms) | 

## Slide 13: High level list of recommendations for re-design
# | Recommendation | Description | Reasons
1 | Upgrade technology stack and modify database | Design and implement new schema to store questions and other objects needed for reporting Database migration Hibernate transactional framework Struts 2 MVC framework Modern front-end frameworks like Bootstrap, JQuery, CSS, etc. | Security must comply with NIH and NCI security standards New technology will allow to implement a new approach to extracting questions from Form Builder and saving them in different tables. This approach will prepare the database to handle reporting requirements with ease. It will allow to provide backend reporting capabilities (SQL) as soon as beginning of new FY Document retention issues It will address multiple production issues (e.g. timeout)
2 | Phase 1 - provide backend reporting capabilities | Create SQL queries that will allow run ad-hoc reports on statistics related to answers to a specific question on demand. | Phased approach to reporting is proposed to provide reporting capabilities as soon as possible (in the beginning of 2017 FY).
3 | Phase 2 - provide user friendly front-end reporting capabilities | The system will allow users to enter search parameters and run ad-hoc reports on statistics related to answers to a specific question in specified output format Dashboard report (graphic visualization): The system will provide a user-friendly dashboard report to easily access the grants and the underlying Greensheets and also to help visualize some of the key metrics. These are “house-keeping” reports, for example ‘how many greensheets in Submitted status. | Complex front-end reporting require more time for collecting requirements and implementation.

## Slide 14: High level list of recommendations for re-design (cont.)
# | Recommendation | Description | Reasons
4 | UI re-design | Search functionality re-design (must) Greensheets submission issue – address usability (must) Help system re-design Navigation and business flow enhancements (possible) Overall look and feel re-design to make it consistent with other NCI systems Solutions to issues related to multiple open windows 508 compliance | Address business case needs and existing issues
5 | Roles’ redesign | Diversity supplement director – user (PD/PA) with this privilege can see only diversity supplements grants (grants that have the MB_MINORITY_FLAG set to ‘Y). In production there is only one user (Ogunbiyi, Peter) with this privilege. Is this role still needed? Guest user - Guest users are users who have valid NCI user accounts and thus are able to access the system, but they do not have any of the other roles specified for Greensheets system. Guest user sees all grants and all assigned greensheets in read-only mode. Is this role needed and why? Super User - super user role has been created in the past for troubleshooting purposes. Need to find a way to perform troubleshooting in PRODUCTION without actually assuming the user’s identity. Possible changes to roles related to promotion/rejection of draft templates | Clean code (keeping only roles that are needed) Audit (developers should not assume user’s identity) There is an initiative to rethink roles and assignments for all I2E systems
6 | Address duplicate greensheets issue | Description of possible solutions will be provided in separate meeting | This is re-occurring issue and needs to be addressed

## Slide 15: Possible project timeline
TBD

## Slide 16: Next Steps
    Negotiate scope, priorities, funding, and schedule
    Requirements elicitation:
      CBIIT to schedule requirements elicitation sessions with Business Owner and Business Stakeholders based on priorities, project schedule and stakeholders availability
      Identify other Subject Matter Experts (SMEs) who will be involved in the project, as needed
    Implementation:
      Phased approach

## Slide 17: Questions/Comments
Contact Info:
Nelya Gunina CBIIT Federal Project Manager guninan@mail.nih.gov |  |