## Slide 1: GreenSheets Re-design Project OGA Meeting
Presented on: DD-MM-2016

## Slide 2: Meeting Goals and Agenda
  Attain a common understanding of the project scope, assumptions, and potential risk factors
Verify existing (“as-is”) requirements and functionality with OGA
Discuss existing production issues and additional business needs (initial discussion):
  Prioritize production issues to be fixed by re-design
  Reconfirm and prioritize additional business needs
Present the high level list of recommendations for re-design, reasons behind recommendations and solicit OGA input on priorities
Discuss possible project timeline and next steps

## Slide 3: Project scope, assumptions and risk factors
  Scope
    Fix recurring production issues
    Accommodate additional business needs:
      Provide reporting capabilities
      Enhance search capabilities
      Enhance security
    Modernize existing GreenSheets system
  Assumptions
    OGA Program staff will provide input throughout the life of the project
    CBIIT will use phased approach
  Risk Factors
    Program staff availability
    Business process restrictions and dependencies with other systems (e.g. generation of dummy grants in GPMATS)
    Policies restrictions (e.g. document retention)

## Slide 4: “As-Is” user functionality (Search for grants)
Currently the overall pool of applications is restricted by:
NCI grants after 2004
Grant has full grant number
Competing grants are scored
Grensheets are required for this grant type/mechanism (All type/mechanism pairs that require completion of greensheets are recorded in the database)
PD and CA are assigned
And minor requested exceptions (Type 6, non-competing type 3, something restrictions related to Type 5, GPMATS revisions)
Search capabilities are different for different roles
PD/PA
Search criteria choices: Portfolio, My CA, all NCI grants, PD Competing, PD non-competing, mechanism, grant number, PI name, Competing with Payline or not).
The system allows editing preferences (change default settings for search criteria.)
GMS
Search criteria choices: grant number, PI name
Guest
Search criteria choices: grant number, PI name

## Slide 5: “As-Is” user functionality (To-Do lists)
Overall pool of applications visible in GreenSheets system
PD/PA “to-do” list
Criteria: (Latest Budget Start Date of the grant is in current FY)
+ (grant status is in Pending Award or Pending Council group (except Not Discussed) or in To-be-paid OR this is a dummy grant from GPMATS with Award action) + (PROGRAM greensheet is in status “Not Started” or “Saved” or “Unsubmitted”) + (grant meets overall conditions above AND user’s preferences on the screen)
By default:
For Program Director search criteria are set in a way that the system returns the grants in PD portfolio
For Program Analyst => from Program Analyst Cancer Activity
Diversity Supplement PD/PA “to-do” list
additional filter => sees only minority supplements grants
GMS “to-do” list
(specialist is assigned as primary or backup specialist) + (grant meets overall conditions above) + (grant is in GPMATS) + (SPECIALIST greensheet is in status “Not Started” or “Saved” or “Unsubmitted”)

## Slide 6: “As-Is” user functionality (greensheets)
Icon | Description
 | Program Director
 | Diversity supplement director – user (PD/PA) with this privilege can see only diversity supplements grants (grants that have the MB_MINORITY_FLAG set to ‘Y). In production there is only one user (Ogunbiyi, Peter) with this privilege
 | Program Analyst
 | Grants Management Specialist
 | Two roles related to promotion/rejection form templates from Form Builder: Draft Viewer –can Review templates from Form builder Draft Admin –can perform Promotion or Rejection of templates

## Slide 7: “As-Is” user functionality (cont.)
Icon | Description
 | Guest - users who have valid NCI user accounts and thus are able to access the system, but they do not have any of the other roles specified for Greensheets system. Guest user sees all grants and all assigned greensheets in read-only mode.
 | Super User - Role created for troubleshooting purposes. Only developers have Super user role in production. Super user can Change User, Change FY, view/promote/reject templates from Form Builder to Greensheets
Reporting | There are no reporting capabilities, provided by the system. But CBIIT team runs ad-hoc reports at OGA request. Approximately twice a year OGA submits email request to find out how many times program staff answered specified question(s) with specified value. When such request comes, development team runs a query and submits the answer to OGA in the form of email. Format: For question XXX FY2012 => X times; FY2013 => Y times; FY2014 => Z times Additionally, Excel spreadsheet(s) containing raw data for every grant in the query are attached.

## Slide 8: “As-Is” system functionality

## Slide 9: Production issues to be fixed by re-design
Greensheets Submission (Major reoccurring issue (PD Greensheet)
Greensheets Timeout (Major reoccurring issue)
Duplicate greensheets (only reoccurring occasionally)

## Slide 10: Accommodate Additional Business needs
      Previously agreed upon:
      Provide reporting capabilities
        Ad-hoc reports on statistics related to answers to a specific question
        User-friendly dashboard report to easily access the grants and the underlying greensheets and also to help visualize some of the key metrics. This is house-keeping” reports, for example ‘how many greensheets in Submitted status
      Enhance search capabilities
      Enhance security
      UI modernization and usability
      New (questions):
      Using additional capabilities of Form Builder
      Changes to business flow and navigation
      Compliance document retention policy

## Slide 11: High level list of recommendations for re-design
# | Recommendation | Description
1 | Upgrade technology stack and modify database | Design and implement new schema to store questions and other objects needed for reporting Database migration Hibernate transactional framework Struts 2 MVC framework Modern front-end frameworks like Bootstrap, JQuery, CSS, etc.
2 | Phase 1 - provide backend reporting capabilities | Create SQL queries that will allow run ad-hoc reports on statistics related to answers to a specific question on demand.
3 | Phase 2 - provide user friendly front-end reporting capabilities | The system will allow users to enter search parameters and run ad-hoc reports on statistics related to answers to a specific question in specified output format Dashboard report (graphic visualization): The system will provide a user-friendly dashboard report to easily access the grants and the underlying Greensheets and also to help visualize some of the key metrics. These are “house-keeping” reports, for example ‘how many greensheets in Submitted status.
4 | UI re-design | Search functionality re-design (must) Greensheets submission issue – address usability (must) Help system re-design Navigation and business flow enhancements (possible) Overall look and feel re-design to make it consistent with other NCI systems Solutions to issues related to multiple open windows 508 compliance
5 | Roles’ redesign | Diversity supplement director – user (PD/PA) with this privilege can see only diversity supplements grants (grants that have the MB_MINORITY_FLAG set to ‘Y). In production there is only one user (Ogunbiyi, Peter) with this privilege. Is this role still needed? Guest user - Guest users are users who have valid NCI user accounts and thus are able to access the system, but they do not have any of the other roles specified for Greensheets system. Guest user sees all grants and all assigned greensheets in read-only mode. Is this role needed and why? Super User - super user role has been created in the past for troubleshooting purposes. Need to find a way to perform troubleshooting in PRODUCTION without actually assuming the user’s identity. Possible changes to roles related to promotion/rejection of draft templates

## Slide 12: Possible project timeline
TBD

## Slide 13: Next Steps
    Requirements elicitation:
      CBIIT to schedule requirements elicitation sessions with Business Owner and Business Stakeholders based on priorities, project schedule and stakeholders availability
      Identify other Subject Matter Experts (SMEs) who will be involved in the project, as needed

## Slide 14: Questions/Comments
Contact Info:
Nelya Gunina CBIIT Federal Project Manager guninan@mail.nih.gov |  |