## Slide 1: GreenSheets Analysis Kickoff
Internal Meeting

## Slide 2: Discussion Points
Overall Project
Scope for the Analysis Phase
Team
Resources for Analysis Phase
Expected Deliverables
Timeframe

## Slide 3: Overall Project
We want to update and modernize the GreenSheets application. Includes:
a tech stack upgrade
a refreshed UI
to provide reporting capabilities
to address current issues (missing/duplicate GreenSheets, Timeout …)
to have some of the complex technologies removed (e.g., XML and XSLT in the database)
to retain FormBuilder connection

## Slide 4: Scope for the Analysis Phase
  First step is to clearly understand the current system functionality and how it meets the needs of the community
  Systems Analysis
    We need to do a deep dive into the code and usage to understand exactly what the current capabilities are and how they are being used
  Requirements Analysis
    We need to understand the current requirements and limitations of the system and more importantly, what the users need the system to do that it is not doing now

## Slide 5: Team
Establish a ‘tiger’ team to do the analysis from many points of view:
  Oversight: Nelya and Jen
  Technical Leadership: Gerald
  Management: Larry, Dinesh
  Architect: Yakov
  Database Team: David C.
  Requirements: Subashini, Gaby, and Iris
  Consulting: David and Sheng
  Development: an approach will be defined after initial analysis is complete

## Slide 6: Resources for Analysis Phase
Existing GreenSheets Documentation (Help Document)
Existing FormBuilder Documentation
JIRA Tickets
NOW List Mailbox/Archive
Consulting with Sheng and David
Consulting with Leonid
Reverse Engineering
GPMATS dependencies (“dummy” GreenSheets)
Revised UI mockups in SVN to possibly use

## Slide 7: Expected Deliverables for Analysis Phase
Recommendation of approach which may include:
  Detailed functional and non functional requirements
  High Level understanding of architecture design
  Level of effort estimate for development and testing
  Timeline, milestones, schedule and project plan
Presentation to OGA to kick off activity and verify requirements

## Slide 8: Timeframe
What are the milestones to support an initial release in Oct 2016
  We initially stated:
    1 Month from kickoff for Requirements Review and Design Review
    6 Months from kickoff until development is done for all activities
    7 Months from Kickoff until Operational Readiness Review
    8 Months from kickoff until Deployment
  That would be a December release to production
Possible phased approach
  What can be accomplish by Oct 2016, what can we wait until after
  Based on a database structure change. Easier to do these at end of fiscal year.