## Slide 1: GreenSheets Re-design Project Kickoff Meeting
Presented on: 28-June-2016

## Slide 2: Meeting purpose
  Provide overview of the CBIIT understanding of the scope, that should be confirmed by OGA
  Describe proposed high level plan
  Discuss examples of potential business needs
  Discuss timeline
  Discuss next steps

## Slide 3: CBIIT understanding of the scope to be confirmed by OGA
Prepare database for ad-hoc reporting (e.g. congressional reports) on statistics related to answers to a specific question
Enhance search capabilities (e.g. user-friendly dashboard to easily access the grants and the underlying greensheets and also to help visualize some of the key metrics)
UI modernization and usability (e.g. adding a link to policy to each or some questions)
Possible changes to streamline the flow (e.g. open greensheet in the same browser window)
      Update technology to be in compliance with NIH/NCI security policies
      Fix recurring production issues
      Provide ability to test the submission of greensheets in draft area before actual promotion of new forms in production

## Slide 4: Proposed High Level Plan
Tasks | Description
Prepare database for reporting | A new approach to extracting questions from Form Builder and saving them in different tables. This approach will prepare the database to handle reporting requirements with ease.
Upgrade technology stack | To be in compliance with NIH/NCI security policies. Fix production issues
Update UI, improve usability, and enhance search capabilities | Requirements will be collected as soon as possible; implementation depends on completion of prior phases. Example: add a link to policy for each or some questions.
Improve integration with external systems | Example: Form Builder - breaking up modules into smaller parts and deploying separately, using additional capabilities of FB
Provide reporting capabilities | This phase might be not necessary if OGA will use other tools for reporting purposes
NOTE: the table below covers only CBIIT understanding of the scope without any potential additional business enhancements

## Slide 5: Examples of potential business needs for discussion
      Accommodating revised awards
      Enhancements related to work in progress supplements
      Form Builder enhancements (e.g. breaking up modules into smaller parts and deploying separately, using additional capabilities of FB)

## Slide 6: Timeline Discussion
Does OGA have any deadlines that must be met for this project?
Confirm that future requests for ad-hoc reporting will be only for the data collected starting in a new FY and historical data is NOT needed for reporting (clean-start approach).
Should historical data be migrated?
What is stakeholders’ availability to meet?

## Slide 7: Next Steps
CBIIT will closely communicate with OGA during all remaining phases of the project
CBIIT’s analysis indicates that Program staff has specific GreenSheets needs (e.g. specific search needs). CBIIT recommends inviting several Program Subject Matter Experts (SMEs) to provide requirements feedback for particular topics
    OGA will identify SMEs who will be involved in the project, as needed.
    CBIIT will schedule requirements elicitation sessions with Business Stakeholders.
    CBIIT will provide the list of questions related to ad-hoc reporting to OGA before the next meeting to facilitate the discussion.

## Slide 8: Questions